Minutes of Meeting

| Summary |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Meeting Topic | Pre-construction Environmental Survey at the area of the hydro-power plant (HPP) project Boskov Most – Summer / Autumn Reports Consultations with stakeholders – NGOs and EBRD |  |  |  |  |
| Date | March 18, 2013 | From | 14:00 | To | 16:30 |
| Location | ELEM AD | Note Taker | Biljana Siderovska | Duration | 2.5 hours |

| Attendee List |  |  |
| --- | --- | --- |
| # | Name | Organization |
| - 1 | Ms. Aleksandra Bujaroska | NGO – Front 21/42 |
| - 6 | Prof. Slavco Hristovski | NGO – Macedonian Ecologists Society – MES (NVO – Makedonsko ekolosko drustvo – MED) |
| - 7 | Ms. Ana Colovic Lesoska | NGO Eko-svest |
| - 0 | Mr. Veton Palloshi | Ministry of Environment and Physical Planning, Government of R.Macedonia |
|  | Mr. Jack Mozingo | EBRD |
|  | Mr. Francesco Korbo | EBRD |
|  | Mr. Ivan Trpevski | ELEM AD |
|  | Mr. Antonio Arsov | ELEM AD |
|  | Mr. Konstantin Siderovski | Consultant, Project Manager |
|  | Ms. Biljana Siderovska | Consultant, Project Coordinator |
|  | Ms. Magdalena Trpevska Trajkovska | Consultant, Coordinator – Environment monitoring |
|  | Mr. Marjan Gjurovski | Consultant, Expert on Environment monitoring |
|  | Prof. Branko Micevski | Consultant, Coordinator –Biodiversity monitoring and Fauna expert |
|  | Prof. Vlado Matevski | Consultant, Flora and vegetation expert |
|  | D-r Vesna Sidorovska | Consultant, Herpetofauna expert |
|  | D-r Svetozar Petkovski | Consultant, Herpetofauna expert |

| Meeting Notes |  |
| --- | --- |
| 1 | On behalf of ELEM AD and the consultant, Mr. Trpevski and Mr. Siderovski welcomed the NGOs and EBRD representatives. |
| 2 | Mr. Siderovski explained the purposes of the meeting, namely: - Overview of the actions overtaken so far - Overview and discussion of the findings for the summer and autumn seasons of the survey |
|  | Environmental monitoring (air, water and noise) |
| 3 | Mr. Gjurovski, supported by Ms. Trpevska Trajkovska, presented the findings in relation to the air and water quality and ambient noise in the project area. |
| 4 | Ms. Colovic Lesoska asked what are the reasons for having one seasonal noise measurement (summer) and not for all seasons of the annual cycle. Mr. Siderovski and Mr. Trpevski explained that such requirement was included in the tender dossier (ToR) for the survey and is based on the overall monitoring programme which is constituent part of the ESIA package. The rationale behind that is that the summer season would be the main construction season in respect to the project development and as such is the most relevant season to establish baseline situation vis a vis planned project construction. Also this season is most busy time of the year in the project area due to influx of seasonal residents and tourists which means that noise levels are in their annual peak. NGOs representatives suggested that additional seasonal measurements of noise should be performed during spring. Mr. Trpevski agreed to consider this proposal and to inform the consultant regarding its feasibility. |
| 5 | Ms. Colovic Lesoska and Ms. Bujaroska asked for an explanation why the level of phthalates in summer is higher than expected and would be source of such situation. Mr. Gjurovski, supported by Ms. Trpevska Trajkovska explained that most likely source of phthalates is plastic waste (illegally) disposed in vicinity of the rivers and that such concentration is most likely due to lowest water level during summer season. |
| 6 | NGO representatives asked for more details in the future reports regarding the measurement methods / laboratory standards. Mr. Gjurovski agreed to make more references on methods / standards in winter and spring reports. |
| 7 | NGO representatives asked for an explanation regarding the results of the noise measurements and their benchmarking, as well as explanation of certain increased registered noise level. Better interpretation of the results is suggested for the future reports. Mr. Gjurovski, supported by Ms. Trpevska Trajkovska, explained that the established measurement network include, inter alia, measurement points close to noise sources – the watercourses where the noise level are higher than in other parts of the project region. The benchmarking was done according to Macedonian legislation – using a respective rulebook. However, comparison with area with industrial activities is not seen as appropriate (it was done for reporting purposes) and will not be used for future reports as it may mislead the readers. |
| 8 | Mr. Hristovski proposed to improve reporting in the area of hydro-morphological survey adding more details on relevant parameters. Mr. Siderovski accepted this comment. |
|  | Survey of the biodiversity |
| 9 | Prof. Micevski, supported by D-r Sidorovska and Matevski presented the findings in relation to the survey of the biodiversity in the project area. |
| 10 | Mr. Mozingo asked if there are surprising findings in relation to the fish fauna in the watercourses within the project area. Prof. Micevski, supported by D-r Petkovski, explained that there are changes in the structure of the fish fauna in the wider region of Radika River catchment area, but those changes are historical and not relevant for the project. |
| 11 | Mr. Hristovski noted that the summer and autumn reports on biodiversity include all relevant flora and fauna groups. However he expressed his impression that comments and interpretation of results are missing. Prof. Micevski explained that the aim of the survey is to establish the pre-construction baseline situation based in field data as a “zero” condition for comparison of eventual changes during construction and operation of the HPP Boskov Most. Interpretation of results and comparison with other existing data, reports, etc, would be done after whole annual survey is finished. Mr. Mozingo noted that the aim of the survey is to add new information on the existing data generated through the ESIA process which was mainly based on desk studies. Mr. Siderovski also confirmed that the final (annual) report will include interpretation of results and added that the survey is to be used to determine if mitigation strategy defined during ESIA phase needs to be amended to include new measures. He also explained that the reports from the monitoring should not be considered as pure scientific ones - they will be in public domain and should be readable for non-expert users. |
| 12 | Mr. Hristovski took an opportunity to read the declaration for protection of the lynx in Macedonia drawn on a nature protection congress in Korea. He also expressed his opinion that the summer and autumn reports as well as the monitoring methodology neglect the issue of the lynx and stated that the survey should include separate methodology on the lynx. Prof. Micevski and D-r Petkovski disagreed that the lynx issue is neglected during the survey and reaffirmed the aim of the survey which is not to produce new scientific data for the lynx solely but to make an overview of the situation for whole range of various fauna groups. D-r Petkovski gave short overview of the relevant international documents related to the lynx and concluded that the project does not breach any of them. Mr. Siderovski noted that the methodology has been adopted by all concerned stakeholders at the inception meeting held in September 2012 prior the commencement of the survey and expressed his opinion that comments on the methodology in this stage are not appropriate. Mr. Mozingo asked if Mr. Hristovski / MED would like to propose additions to the adopted methodology. Mr. Hristovski responded that MED would not like to interfere in the proposed methodology or to propose any amendments. |
| 12 | Mr. Hristovski stated that various existing reports / documents on the lynx, included those prepared by MES, should be consulted for the purposes of the survey. Prof. Micevski explained that he was the first scientist who have published initial study about the Balkan lynx in Macedonia (in 1997) especially along the Radika valley and even suggested a special reserve for its protection on the region of Bistra-Deshat mountain and is fully aware of the importance of Balkan lynx in the region. He added that in the current stage of the survey process – semi-annual period, any reference on other reports or comparison with available data which are annual is not appropriate. The final (annual) document will certainly include such comparison and gave relevant comments. Mr. Siderovski requested to obtain the data and reports from MES regarding the lynx. Mr. Hristovski agreed to submit the “lynx reports” from MES to the ELEM / consultant. |
| 13 | Mr. Hristovski commented that lists of reported species of hydrobionts and insects (regarding the group of dragonflies) in the reports are not the same. Mr. Micevski said that hydro-biologist was surveying larvae of dragonflies, and expert for insects was surveying adult dragonflies, but as the survey started at the beginning of august (too late for dragonflies) the list of adult dragonflies present in the region is very limited. He expressed his believe that, during the spring survey, the list of adult dragonflies would be completed. |
| 14 | Mr. Siderovski asked: - NGO representatives to submit their proposals for spring survey to ELEM asap - Mr. Hristovski / MED to send all their lynx related data to ELEM asap |

| 15 | Mr. Trpevski thanked all meeting attendees and closed the meeting. |
| --- | --- |
|  | Next meeting will be organized after submission of the final (annual) meeting. |